ViralClip AI - MVP Execution Plan V1.0

Objective

Build and launch the first working version (MVP) of ViralClip AI as quickly as possible.

Success Criteria:

- Users can register.

- Users can log in.

- Users can upload videos.

- AI can generate captions.

- AI can generate clips.

- Users can download reels.

Week 1: Development Environment Setup

Create Accounts

Required Accounts:

- GitHub

- Supabase

- Vercel

- OpenAI

- Stripe (later)

Install Software

Windows PC:

- Google Chrome

- Visual Studio Code

- Node.js (LTS)

- Git

Create Project Structure

ViralClipAI/

- frontend/

- backend/

- docs/

- branding/

- assets/

Week 2: Frontend Foundation

Technology:

- Next.js

- React

- Tailwind CSS

Pages:

- Home Page

- Login

- Register

- Dashboard

Week 3: Backend Foundation

Technology:

- Supabase

Setup:

- Authentication

- Database

- User Profiles

Tables:

- Users

- Plans

- Projects

Week 4: Video Upload System

Features:

- Upload videos

- Store files

- Display uploaded projects

Storage:

- Supabase Storage

- AWS S3 (future)

Week 5: AI Integration

Functions:

- Speech-to-Text

- Caption Generation

Output:

- Captions

- Transcript

Week 6: Clip Generation

Features:

- Detect highlights

- Generate clips

- Export reels

MVP Launch Checklist

Before Launch:

- User registration works

- Login works

- Video upload works

- AI processing works

- Download works

- Watermark works

Launch Goal

Release Version 1.0 to first users and collect feedback before building advanced features.